1. Project Members:

* *Charles*
* *Edward*
* *Noah*
* *Christopher*

1. Accomplishments for the week -- and which team members participated/contributed

* More scoring scripts for two and 3 horizontal lines, and shape closure were created.
  + Front-end also supports taking these tests.
* We have a back-end working with a database on Noah’s laptop.

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* We would like to meet next week and make sure we have a solid code base ready to function as a base presentation for the Sternheimer presentation.
  + It seems we have a functional front-end and back-end, but we need to integrate the two.
* Sternheimer application is just about complete.

1. List of issues, problems, or concern(s)

* Noah still needs access to the GitHub repository.