1. Project Members:

* *Charles*
* *Edward*
* *Noah*
* *Christopher*

1. Accomplishments for the week -- and which team members participated/contributed

* We have a good idea how we want to handle security
  + Username/password for login; everything else will need a web token
* IRB training complete for Charles and Chris

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* Chris needs to create a bunch of raw data tests (he knows the specifics)
* Security integration has a more solid plan; implement it – Chris, Noah
* Compiling shape scores for attribute scoring
  + Change of logic for storing
  + Straightness, closure, alignment, etc
* Merging database to AWS (database migration) – Ed
* Complete any remaining shape scripts (excluding triangle) – Charles
* Update “pipeline”

1. List of issues, problems, or concern(s)

* Chris broke the triangle algorithm